## Slide 1: Azure Migration Proposal
Subtitle: .NET MVC Application Modernization & Cloud Migration
Presenter Name & Date

## Slide 2: Executive Summary
Objective:
- Migrate the current on-premises .NET MVC application ecosystem to Azure for enhanced scalability, security, and cost efficiency.
Key Benefits:
- Simplified management with Azure PaaS offerings.
- Seamless integration with the Microsoft ecosystem (SharePoint, Office 365).
- Modernized infrastructure to support future business growth.

## Slide 3: Current State
Application Components:
- .NET MVC Application
- Windows Task Manager (notifications)
- Oracle backend database
- SharePoint document repository
- HTML-to-PDF generator
Challenges:
- On-premises infrastructure limits scalability.
- High operational overhead for maintenance.
- Fragmented systems requiring modernization.

## Slide 4: Migration Goals
Business Goals:
- Reduce operational costs.
- Enhance system reliability and scalability.
- Improve collaboration and document management.
Technical Goals:
- Adopt cloud-native solutions.
- Ensure high availability and disaster recovery.
- Streamline Oracle database management.

## Slide 5: Proposed Azure Solution
Compute: Host .NET MVC application on Azure App Service for scalability.
Database: Migrate to Oracle Database Service on Azure for a fully managed solution.
Document Repository: Replace SharePoint on-premises with SharePoint Online.
Notifications: Replace Task Manager with Azure Logic Apps or Azure Functions.
HTML-to-PDF Generator: Host generator service on Azure Functions or integrate into App Service.
Storage: Use Azure Blob Storage for secure document management.

## Slide 6: Migration Phases
1. Assessment & Planning:
- Inventory existing infrastructure.
- Define architecture in Azure.
2. Proof of Concept:
- Validate key components in Azure (App Service, Oracle DB integration).
3. Migration Execution:
- Lift-and-shift critical systems, followed by optimization.
4. Validation & Optimization:
- Test performance, reliability, and security.
- Enable auto-scaling and monitoring.

## Slide 7: Cost Analysis
Estimated Costs:
- Compute: Azure App Service
- Database: Oracle Database Service on Azure
- Storage: Azure Blob Storage
- Networking: ExpressRoute for low-latency Oracle access
Savings:
- Reduced maintenance costs with PaaS.
- Optimized resources through auto-scaling.

## Slide 8: Risks & Mitigation
Potential Risks:
- Downtime during migration.
- Compatibility issues with Oracle backend.
Mitigation Strategies:
- Phased migration with rollback plans.
- Detailed pre-migration compatibility checks.

## Slide 9: Benefits of Azure
Business Advantages:
- Accelerated innovation through managed services.
- Enhanced collaboration with SharePoint Online and Office 365.
Technical Advantages:
- Native support for .NET and Microsoft ecosystem.
- Simplified Oracle database management via Azure partnership.

## Slide 10: Timeline & Next Steps
Timeline:
- Assessment: 2 weeks
- Proof of Concept: 4 weeks
- Migration Execution: 8-12 weeks
- Testing & Validation: 2 weeks
Next Steps:
- Approve budget.
- Initiate assessment phase.

## Slide 11: Call to Action
Recommendation:
- Proceed with Azure migration to modernize the application ecosystem and drive business value.
Decision Needed:
- Approval for migration budget and roadmap.